Date: 10/30/20 Time: 9:00pm Location: Discord Duration: 35 Minutes

1. Attendance **(5 minutes)**
   1. Present Members: Nick Toledo, Omar Flores, Stephen Lambert, Yash Shah
   2. Tardy Members: N/A
   3. Missing Members: N/A
2. Completed Action Items Review **(5 minutes)**
   1. Nick finished the use cases portion as well as use case diagrams of the requirements section of the development report.
   2. Ayash finished the data, performance, dependability portions as well as part of the maintainability portion of the requirements section of the development report.
   3. Omar finished the maintainability, security, usability, and look and feel portions of the requirements section of the development report.
   4. Stephen finished the operational/environmental, cultural/political, legal, acceptance tests portion of the requirements section of the development report.
3. Discussion of Current Activities **(15 minutes)**
   1. Development Requirements Check: As a group we touched base on everyone’s completed portions of the development report, we also discussed everyone’s workload to see who would be able to work on the summary for the requirements report. Stephen volunteered to do the report.
   2. Coding Project Discussion: Nick demonstrated a prototype portion of the game demonstrating player movement on a map. Other members presented maps that they are working on to be sued for the upcoming demo.
4. Actions Items **(5 minutes)**
   1. Nick will be reviewing everyone’s portions of the requirements report and finalizing the work for submission.
   2. Stephen will complete the summary to accompany requirements section of the report.
   3. Group members will continue to work on maps for the coding demo this upcoming Friday.
5. Final Questions/Comments/Concerns **(5 minutes)**
   1. Will be meeting early next week to touch base on the coding project and prepare for our demo.